Project Task board
(7/5/2018)

User Story	New	In Progress	To Verify	Accepted
US1.1 / User sees a main menu / Priority: high	Task: Add options to the main menu / Person: N/A / EH: 3 / SH: 3 / TH: 3 / Task: Make main menu look better / Person: N/A / EH: 4 / SH: 2 / TH: 4	N/A	N/A	Task: Design basic main menu / Person: Ahmad Khaled / EH: 2 / SH: N/A / TH: 0
US1.2 / Game runs on portrait mode with camera following the player / Priority: high	Task: Make the camera shake when bullet is fired / Person: N/A / EH: 1.5 / SH: 2 / TH: 1.5 / Task: Camera gets affected by aim angle / Person: N/A / EH: 1.5 / SH: 2 / TH: 1.5	N/A	N/A	Task: Create a map loader / Person: Ahmed Essam / EH: 3 / SH: N/A / TH: 0 / Task: Camera gets pivoted at the player / Person: Ahmed Essam / EH: 0.5 / SH: 0.5 / TH: 0
US2.1 / Player can move the character / Priority: high	Task: Take inertia and acceleration into consideration / Person: N/A / EH: 5 / SH: 0 / TH: 5	N/A	N/A	Task: Develop basic control system / Person: Ahmed Essam / EH: 0.5 / SH: 0.5 / TH: 0 / Task: Develop collision system / Person: Omnia Zakaria / EH: 3 / SH: 3 / TH: 0
US2.2 / Player can kill enemy characters / Priority: high	Task: Create health system / Person: Ahmad Khaled / EH: 0.5 / SH: 0 / TH: 0.5 / Task: Create score system / Person: Ibrahim Mahmoud / EH: 1.5 / SH: 2 / TH: 1.5	Task: Enemy system gets notified when an enemy is attacked / Person: Ahmed Khaled/ Ibrahim Mahmoud / EH: 2 / SH: 0.5 / TH: 1.5	N/A	Task: Design customizable weapon component, and its builder / Person: Ibrahim Mahmoud / EH: 3 / SH: 4 / TH: 0 / Task: Create a weapon system / Person: Ibrahim Mahmoud / EH: 6 / SH: 5 / TH: 0
US2.3 / Enemy can patrol the area where it has spawn, and chase the player when seen / Priority: high	Task: Design intelligent patrol system without preprogrammed paths / Person: Ahmad Khaled / EH: 4 / SH: 0 / TH: 4	Task: Make the enemy chase the player when seen / Person: Ahmad Khaled / EH: 5 / SH: 5 TH: 0	Task: Design patrol system based on preprogrammed paths / Person: Ahmad Khaled / EH: 3 / SH: 4 / TH: 0	Task: Model the map as a graph and develop basic searching algorithm / Person: Ahmad Khaled / EH: 2 / SH: 3 TH: 0 / Task: Develop basic vision system / Person: Ahmad Khaled / EH: 3 / SH: 2 / TH:0
US2.4 / There are two types of enemies that react In different ways.	Task: Add different weapon components for different types of enemies. / Person: Ibrahim Mahmoud / EH : / SH : / TH :	N/A	N/A	Task: the weapon system creates weapons that are customizable. / Person: Ibrahim Mahmoud / EH : / SH : / TH :
US2.5 / Player can go through portals or doors to different areas of the level	Task: Adding portal components to portal entities. / Person : Omnia Zakaria / EH : 2 / SH : 0.5 / TH : 2	Task: update both physics system and collision system to handle the events of going through portals and doors. / Person : Omnia Zakaria / EH : 3 / SH : 2 / TH : 1	N/A	Task: Add portal component, door component. / Person: Omnia Zakaria / EH : 4 / SH : 6 / TH : 2
US2.6 / The player can change its weapon to the weapon of the enemy that he killed.	Task: Add Collection system, collection Component. / Person: Ibrahim Mahmoud. / EH: 3 / SH: 3 / TH: 0	N/A	N/A	Task: Creating weapon system and weapon component. / Person: Ibrahim Mahmoud / EH : 5 / SH : 5 / TH : 0
US2.7 / A brief story is to be shown before each level connecting the levels of the game.	// to be replaced.	N/A	N/A	// to be replaced.
US3.1 / Different sound effects are played on different actions.	N/A	Task: get sound effects for different effects. / Person: Omnia Zakaria / EH : 2 / SH : 1 / TH : 2	N/A	Task: Add sound system. / Person: Omnia Zakaria. / EH : 3 / SH : 4 / TH : 2 / Task: add Sounds class that stores paths to sound files. / Person: Ibrahim Mahmoud. / EH : 2 / SH : 1 / TH : 1
US3.2 / Background music should be played during level, and can be turned off from the options menu.	Task: Add Options menu. / Person: Ahmad Khaled / EH : / SH : / TH :	Task: Add proper background music. / Person: Omnia Zakaria / EH : 1 / SH : / TH :	N/A	Task: add a place holder background music to the game. / Person : Omnia Zakaria / EH : 1 / SH : 1 / TH : 0
US3.3 / The art style of the game should be consistent, yet not so complex.	Task: Load the level with new art. / Person: Ahmed Essam / EH : / SH : / TH :	Task: Create consistent art style for the game. / Person: Ahmad Khaled / EH : / SH : / TH : / Task: update the level creator to use the new art. / Person: Ahmed Essam / EH : / SH : / TH :	N/A	N/A
US3.4 / The Player's score should be displayed at the end of the level.	Task: Create an End screen for the level. / Person: Ahmad Khaled / EH : 2 / SH : 2 / TH : 3	N/A	N/A	Task: Add a score component to the player to store the player score. / Person: Ibrahim Mahmoud / EH : 1.5 / SH : 2 / TH : 1.5