Team 12

Ibrahim Mahmoud – Section 1 BN. 1
Ahmad Khaled – Section 1 BN. 3
Ahmad Essam – Section 1 BN. 7
Omnia Zakaria – Section 1 BN. 15

Geometry Adventure
Software Test Plan (STP)
Version: 1.0
Configuration Identifier: STP-1.0

Revision History

Sl. No.	Prepared/ / Modified by	E-mail	Version	Date	Approved by	Descriptions/ / Remarks
1.	Ahmed Essam	theartful.ae@gmail.com	1.0	April 8, 2018	TBD

Distribution list
Name	E-mail	Notes
Engineer Ali	alielseddeek@gmail.com	Review of test plan needed.

Table of Contents

# Overview
1.1	Project Overview
Geometry adventures is a cross-platform top-down action-shooter game in which the player fights his way through different levels.
1.2	Test Objectives
The purpose of the test plan is to make sure that the different aspects and functionalities of the game work according to the specifications. We shall not test all of the user scenarios and features at this stage as the project is still under development. But instead, we only test the implemented features. This shall serve as a metric and a guide to make sure that we are on the right path.
1.3	Test Scope
We test the implemented functional and non-functional requirements, which, broadly speaking, are:
1 – A main menu from which the user can start the game.
2 – Basic movement mechanics
3 – Basic enemy mechanics (patrolling, chasing the player).
4 – Specified non-functional requirements.
We also test the basic framework we developed for the game.
1.4	Test Approach
Our tests fall under three categories:
1 – Unit tests, which are designed to test a specific block of code. Most of the code cannot be covered by unit tests given the subjective nature of games.
2 – Functionality testing, which are designed to test the features of the game. This is done by playing the game and reporting bugs.
3 – Non-functional tests for constraints and performance.
# Test Methodology
## Testing Environment
Unit tests are done using the JUnit framework. We tested the ECS framework that we developed using unit tests, however, we are not going to expand on them in this document. Functional tests are done by playing the game and reporting on the behaviour.
## Functional Testing
TC_ID	1	Test Case Name	User can move the player
Purpose:		Ensure that the user can control the movement of the player by dragging on the left side of the screen
Prerequisite:		The player started a game level.
Priority:		High Priority
Steps:		1 – Start the game / 2 – Choose a level. / 3 – Move the player by dragging on the left side of the screen.
Expected Results:		The player should move with a speed proportional to the distance dragged.
Actual Results:		The player did move with a speed proportional to the distance dragged.
State:		Pass.
Issue #:		N/A
Execution Date:		8.4/2018
Build Version:		Git.
Notes:		Movement system might be better if the player moved with an acceleration proportional to the distance dragged, and if a cap is put on the maximum speed.
Tester Name:		Ahmed Essam

TC_ID	2	Test Case Name	Camera and orientation test
Purpose:		Ensure that the camera follows the player appropriately by making the player at the center of the screen while in landscape mode.
Prerequisite:		The player started a game level.
Priority:		High Priority
Steps:		1 – Start the game / 2 – Choose a level. / 3 – Move the player by dragging on the left side of the screen.
Expected Results:		The camera should follow the player.
Actual Results:		The camera did follow the player.
State:		Pass.
Issue #:		N/A
Execution Date:		8.4/2018
Build Version:		Git.
Notes:		The camera system is still basic. It might be better if the camera followed the player but with the position of the player not at the center. Instead, if the player is moving to the right for example, then he would be a little left to the screen, so as to show more of his path.
Tester Name:		Ahmed Essam

TC_ID	3	Test Case Name	User can attack using weapons
Purpose:		Ensure that the user can using weapons by dragging on the right side of the screen
Prerequisite:		The player started a game level.
Priority:		High Priority
Steps:		1 – Start the game / 2 – Choose a level. / 3 – Attack by dragging on the right side of the screen.
Expected Results:		The weapon should initiate its specialized attack damaging any enemy in the path.
Actual Results:		The weapon did initiate its specialized attack, without affecting enemies.
State:		Fail.
Issue #:		N/A
Execution Date:		8.4/2018
Build Version:		Git.
Notes:		Feature not fully developed yet.
Tester Name:		Ahmed Essam

TC_ID	4	Test Case Name	Enemies can chase the player
Purpose:		Ensure that the basic functionalities of the enemy is working.
Prerequisite:		- The player started a game level. / - The player stands in front of the enemy.
Priority:		High Priority
Steps:		1 – Start the game / 2 – Choose a level. / 3 – Approach an enemy. / 4 – Make sure that there is a line that connects the player with the enemy and that isn’t obstructed by a wall.
Expected Results:		The enemy shall start chasing the player.
Actual Results:		The enemy did start chasing the player.
State:		Pass.
Issue #:		N/A
Execution Date:		8.4/2018
Build Version:		Git.
Notes:		Enemy movement is clumsy.
Tester Name:		Ahmed Essam

TC_ID	5	Test Case Name	Enemies should patrol their surroundings if not engaged
Purpose:		Ensure that the basic functionalities of the enemy is working.
Prerequisite:		The player started a game level, and the level has enemies in it.
Priority:		Medium Priority
Steps:		1 – Start the game / 2 – Choose a level that has enemies in it. / 3 – Observe enemies’ movements.
Expected Results:		Enemies should patrol their surroundings.
Actual Results:		Enemies did patrol their surroundings.
State:		Pass.
Issue #:		N/A
Execution Date:		8.4/2018
Build Version:		Git.
Notes and Questions:		N/A
Tester Name:		Ahmed Essam

## Non-functional Testing
### Performance Testing
We tested the application on the following Android devices:
- Samsung Galaxy Ace 7,	- Samsung Galaxy Note 3,
- Samsung Galaxy Note 2,	- Samsung S6.
The RAM usage was in the range of 50 Mbs to 60 Mbs, and the game ran smoothly on at least 55 fps. It was also tested on the following laptops:
- Lenovo Z51-70,	- HP Envy 15-k201n.
Memory usage on desktop fluctuated from 60 Mbs of RAM to 140 Mbs of RAM, and it ran smoothly on 60 fps.
# References
Test plan (a real Sample).
https://reqtest.com/testing-blog/sample-test-plan/
https://www.codeproject.com/Tips/351122/What-is-software-testing-What-are-the-different-ty
# Glossary
JUnit: a unit testing framework for the Java programming language.
Git: a version control system for tracking changes in computer files and coordinating work on those files among multiple people.
ECS: Entity-component-system architectural pattern.
fps: Frames per second
RAM: Random Access Memory
Mbs: Megabytes
# Appendices
JUnit
Git
Entity-component-system