Project Taskboard
(10/4/2018)

User Story	New	In Progress	To Verify	Accepted
US1.1 / User sees a main menu / Priority: high	Task: Add options to the main menu / Person: N/A / EH: 3 / SH: 0 / TH: 3 / Task: Make main menu look better / Person: N/A / EH: 4 / SH: 0 / TH: 4	N/A	N/A	Task: Design basic main menu / Person: Ahmad Khaled / EH: 2 / SH: N/A / TH: 0
US1.2 / Game runs on portrait mode with camera following the player / Priority: high	Task: Make the camera shake when bullet is fired / Person: N/A / EH: 1.5 / SH: 0 / TH: 1.5 / Task: Camera gets affected by aim angle / Person: N/A / EH: 1.5 / SH: 0 / TH: 1.5	N/A	N/A	Task: Create a map loader / Person: Ahmed Essam / EH: 3 / SH: N/A / TH: 0 / Task: Camera gets pivoted at the player / Person: Ahmed Essam / EH: 0.5 / SH: 0.5 / TH: 0
US2.1 / Player can move the character / Priority: hight	Task: Take inertia and acceleration into consideration / Person: N/A / EH: 5 / SH: 0 / TH: 5	N/A	N/A	Task: Develop basic control system / Person: Ahmed Essam / EH: 0.5 / SH: 0.5 / TH: 0 / Task: Develop collision system / Person: Omniia Mohyee / EH: 3 / SH: 3 / TH: 0
US2.2 / Player can kill enemy characters / Priority: high	Task: Create health system / Person: Ahmad Khaled / EH: 0.5 / SH: 0 / TH: 0.5 / Task: Create score system / Person: N/A / EH: 1.5 / SH: 0 / TH: 1.5	Task: Enemy system gets notified when an enemy is attacked / Person: Ahmed Khaled/ Ibrahim Mahmoud / EH: 2 / SH: 0.5 / TH: 1.5	N/A	Task: Design customizable weapon component, and its builder / Person: Ibrahim Mahmoud / EH: 3 / SH: N/A / TH: 0 / Task: Create a weapon system / Person: Ibrahim Mahmoud / EH: 6 / SH: N/A / TH: 0
US2.3 / Enemy can patrol the area where it has spawn, and chase the player when seen / Priority: high	Task: Design intelligent patrol system without preprogrammed paths / Person: Ahmad Khaled / EH: 4 / SH: 0 / TH: 4	Task: Make the enemy chase the player when seen / Person: Ahmad Khaled / EH: 5 / SH: N/A TH: 0	Task: Design patrol system based on preprogrammed paths / Person: Ahmad Khaled / EH: 3 / SH: N/A / TH: 0	Task: Model the map as a graph and develop basic searching algorithm / Person: Ahmad Khaled / EH: 2 / SH: N/A TH: 0 / Task: Develop basic vision system / Person: Ahmad Khaled / EH: 3 / SH: N/A / TH:0